NexDesk

AI-Powered IT Support Intelligence Platform

Complete Phase Roadmap — 69 Phases

Generated: 21 March 2026

Version: 1.0 | Confidential

# Roadmap Summary

| ✅ Completed: 10 | 🔜 Pending Deploy: 1 | 📌 Planned: 58 |
| --- | --- | --- |

| Phase | Title | Category | Status |
| --- | --- | --- | --- |
| P1 | User Authentication & Role Management | Core | ✅ Complete |
| P2 | Smart Ticket Creation | Core | ✅ Complete |
| P3 | AI Ticket Routing & Assignment | Core | ✅ Complete |
| P4 | SLA Engine & Notifications | Core | ✅ Complete |
| P5 | Session Monitor & NexDesk Agent | Monitoring | ✅ Complete |
| P6 | AI Intelligence Platform | AI | ✅ Complete |
| P7 | Predictive Incident Prevention | AI | ✅ Complete |
| P8 | Reports & Analytics | Analytics | ✅ Complete |
| P9 | Regulatory Compliance Engine | Compliance | ✅ Complete |
| P10 | Framework-Aware AI Engine | AI | ✅ Complete |
| P11 | Support 3.0 — Live Watcher + Error Surge | Support 3.0 | 🔜 Pending |
| P12 | Autonomous Agent (OpenClaw-style) | Automation | 📌 Planned |
| P13 | WhatsApp Bot | Communication | 📌 Planned |
| P14 | Multi-tenant SaaS | SaaS | 📌 Planned |
| P15 | Change Intelligence (CR Module) | ITSM | 📌 Planned |
| P16 | AI Postmortem Writer | AI | 📌 Planned |
| P17 | Support Knowledge Brain | Knowledge | 📌 Planned |
| P18 | SLA Negotiator | Business | 📌 Planned |
| P19 | Client Health Score | Business | 📌 Planned |
| P20 | AI Interview for New Ticket | UX | 📌 Planned |
| P21 | Shift Handover AI | Operations | 📌 Planned |
| P22 | Vendor SLA Tracker | Business | 📌 Planned |
| P23 | Mood Detection in Tickets | AI | 📌 Planned |
| P24 | AI Code Fix Suggester | AI | 📌 Planned |
| P25 | Multi-Language Support | Localization | 📌 Planned |
| P26 | Revenue Impact Calculator | Business | 📌 Planned |
| P27 | Session Replay | Monitoring | 📌 Planned |
| P28 | PII Guard | Security | 📌 Planned |
| P29 | Anomaly Detector | Security | 📌 Planned |
| P30 | CSAT Auto-Survey | Analytics | 📌 Planned |
| P31 | Recurring Issue Tracker | Operations | 📌 Planned |
| P32 | Workload Heatmap | Operations | 📌 Planned |
| P33 | Plain English Resolver | UX | 📌 Planned |
| P34 | AI Shadow Mode | AI | 📌 Planned |
| P35 | Predictive Staffing | Operations | 📌 Planned |
| P36 | Client Self-Service Portal | SaaS | 📌 Planned |
| P37 | Digital Twin of Production | Operations | 📌 Planned |
| P38 | AI Vendor Negotiator | Business | 📌 Planned |
| P39 | Incident War Room | Operations | 📌 Planned |
| P40 | Competitor Intelligence | Business | 📌 Planned |
| P41 | ROI Calculator for Clients | Business | 📌 Planned |
| P42 | Support DNA | AI | 📌 Planned |
| P43 | Voice Support | Communication | 📌 Planned |
| P44 | Business Context Engine | Business | 📌 Planned |
| P45 | Process Impact Analyzer | Business | 📌 Planned |
| P46 | Auto-Improvement Suggestions | AI | 📌 Planned |
| P47 | Code Quality Scanner | AI | 📌 Planned |
| P48 | User Journey Analytics | Analytics | 📌 Planned |
| P49 | Technical Debt Tracker | Operations | 📌 Planned |
| P50 | Error Cost Calculator | Business | 📌 Planned |
| P51 | Expert Finder | AI | 📌 Planned |
| P52 | Burnout Detector | Operations | 📌 Planned |
| P53 | Knowledge Gap Detector | Operations | 📌 Planned |
| P54 | Universal Connector | Integrations | 📌 Planned |
| P55 | Smart Notification Engine | Operations | 📌 Planned |
| P56 | BFSI Compliance Pack | Industry Packs | 📌 Planned |
| P57 | Healthcare Pack | Industry Packs | 📌 Planned |
| P58 | E-Commerce Pack | Industry Packs | 📌 Planned |
| P59 | Blockchain Audit Trail | Security | 📌 Planned |
| P60 | AI Code Fixer | AI | 📌 Planned |
| P61 | Quantum-Ready Security | Security | 📌 Planned |
| P62 | Email to Ticket | Competitor Parity | 📌 Planned |
| P63 | SSO / Google Login / SAML | Competitor Parity | 📌 Planned |
| P64 | Visual Automation Rules Builder | Competitor Parity | 📌 Planned |
| P65 | Asset Management | Competitor Parity | 📌 Planned |
| P66 | Problem Management (ITIL) | Competitor Parity | 📌 Planned |
| P67 | Mobile App (iOS + Android) | Competitor Parity | 📌 Planned |
| P68 | CMDB (Configuration Database) | Competitor Parity | 📌 Planned |
| P69 | On-Premise Deployment Option | Competitor Parity | 📌 Planned |

# Phase 1  User Authentication & Role Management

| Status: ✅ Complete | Category: Core | Complete multi-role auth system with Supabase. Supports 6 roles: Admin, IT Manager, L1 Agent, L2 Agent, Developer, End User. |
| --- | --- | --- |

Key Features

▸  Supabase Auth with JWT tokens

▸  Role-based dashboard routing

▸  Middleware route protection

▸  Profile management

▸  Session persistence

Key Files

app/page.js (router)

middleware.js

lib/supabase.js

Tech Stack: Next.js · Supabase Auth · SSR Cookies

# Phase 2  Smart Ticket Creation

| Status: ✅ Complete | Category: Core | AI-assisted ticket creation with rich context fields, error log analysis, and auto-fill from stack traces. |
| --- | --- | --- |

Key Features

▸  Rich form with steps/expected/actual/error log fields

▸  AI auto-analyzes pasted error logs

▸  Auto-assigns team based on category

▸  Priority selection with descriptions

▸  Screenshot attachment support

Key Files

app/tickets/new/page.js

app/api/smart-ticket/route.js

Tech Stack: Groq AI · Supabase Storage · Next.js

# Phase 3  AI Ticket Routing & Assignment

| Status: ✅ Complete | Category: Core | Intelligent auto-routing based on category, priority and AI analysis. Routes to L1, L2 or Developer automatically. |
| --- | --- | --- |

Key Features

▸  Category-based team assignment

▸  Priority escalation logic

▸  AI routing reason stored per ticket

▸  Auto-escalation rules

Key Files

lib/ticketRouter.js

app/api/tickets/route.js

Tech Stack: Next.js API Routes · Supabase

# Phase 4  SLA Engine & Notifications

| Status: ✅ Complete | Category: Core | Automated SLA tracking with breach detection, escalation alerts and notification system. |
| --- | --- | --- |

Key Features

▸  SLA hours by priority: Critical 4h, High 8h, Medium 24h, Low 72h

▸  Auto-breach detection

▸  Notification bell with unread count

▸  Email notifications via SLA engine

▸  SLA status in all ticket views

Key Files

app/dashboard/sla-engine/page.js

app/api/sla-engine/route.js

app/dashboard/notifications/page.js

Tech Stack: Supabase · Resend (email) · Cron

# Phase 5  Session Monitor & NexDesk Agent

| Status: ✅ Complete | Category: Monitoring | JavaScript agent that embeds into client apps to capture errors, API failures and user sessions automatically. |
| --- | --- | --- |

Key Features

▸  nexdesk-agent-v2.js — embeds in any web app

▸  Captures JS errors, API failures, slow responses

▸  Session events stored in real-time

▸  Health check monitoring for BSE/NSE/Payment APIs

▸  E2E monitoring dashboard

Key Files

public/nexdesk-agent-v2.js

app/api/session-events/route.js

app/dashboard/e2e/page.js

Tech Stack: Vanilla JS · Fetch API intercept · Supabase

# Phase 6  AI Intelligence Platform

| Status: ✅ Complete | Category: AI | Full AI diagnosis engine with screenshot vision analysis, resolution memory, and CloudWatch log integration. |
| --- | --- | --- |

Key Features

▸  Auto AI diagnosis on ticket creation

▸  Screenshot/vision analysis via Groq

▸  Resolution memory — learns from past fixes

▸  CloudWatch log reader

▸  AI Intel search with undiagnosed ticket detection

▸  Session Intel dashboard

Key Files

app/api/ticket-diagnosis/route.js

app/api/screenshot-analyze/route.js

app/dashboard/ai-intelligence/page.js

Tech Stack: Groq AI · Llama Vision · AWS CloudWatch SDK

# Phase 7  Predictive Incident Prevention

| Status: ✅ Complete | Category: AI | AI predicts service failures 15-30 minutes before users notice. Auto-creates P0 tickets when risk exceeds 85. |
| --- | --- | --- |

Key Features

▸  5-service monitoring: BSE, NSE, Payment, KYC, SMS

▸  Risk score 0-100 per service

▸  Auto P0 ticket when risk > 85

▸  Prediction history & accuracy tracking

▸  Sparkline charts per service

Key Files

app/api/predict-incidents/route.js

app/dashboard/predictions/page.js

Tech Stack: Groq AI · Supabase · health_logs table

# Phase 8  Reports & Analytics

| Status: ✅ Complete | Category: Analytics | Comprehensive SLA performance reports, team analytics, ticket trends and category breakdowns. |
| --- | --- | --- |

Key Features

▸  SLA compliance charts

▸  Team performance metrics

▸  Ticket volume trends

▸  Category breakdown

▸  Resolution time analytics

▸  CSV export

Key Files

app/dashboard/reports/page.js

Tech Stack: Supabase · Next.js

# Phase 9  Regulatory Compliance Engine

| Status: ✅ Complete | Category: Compliance | Auto-generates RBI/SEBI audit reports in one click. Live compliance score 0-100 with breach tracking. |
| --- | --- | --- |

Key Features

▸  RBI IT Incident Report (Cat A/B/C)

▸  SEBI Cybersecurity Report (CSCRF 2023)

▸  Internal IT Audit Report

▸  SLA Summary Report

▸  Audit Trail — every ticket action logged

▸  Compliance score with 6 pillars

Key Files

app/api/generate-report/route.js

app/api/compliance-score/route.js

app/dashboard/compliance/page.js

Tech Stack: Groq AI · Supabase · compliance_reports table

# Phase 10  Framework-Aware AI Engine

| Status: ✅ Complete | Category: AI | 90+ framework knowledge base. AI gives framework-specific solutions — not generic answers. |
| --- | --- | --- |

Key Features

▸  90+ frameworks: React, Angular, Spring Boot, Django, Flutter, etc.

▸  Auto-detects framework from error text

▸  App Registry to register client apps with tech stack

▸  Developer slide panel with Fix Steps / Root Cause / Prevention / CloudWatch tabs

▸  Screenshot auto-analysis on ticket open

▸  Groq Vision integration

Key Files

lib/frameworkDetector.js

app/api/ticket-diagnosis/route.js (v4)

app/dashboard/app-registry/page.js

app/dashboard/developer/page.js (v3)

Tech Stack: Groq AI · Llama Vision · 90+ framework patterns

# Phase 11  Support 3.0 — Live Watcher + Error Surge

| Status: 🔜 Pending | Category: Support 3.0 | Next-generation support: live app watcher, prediction engine, self-heal, in-app widget and error surge detection. |
| --- | --- | --- |

Key Features

▸  Part A: App Watcher API — receives events from widget, checks thresholds

▸  Part B: Prediction Engine — AI predicts issues from event patterns

▸  Part C: Self-Heal Engine — auto-fixes 8 known issue patterns silently

▸  Part D: nexdesk-widget-v3.js — floating ⚡ button in any web app

▸  Part E: Support 3.0 Dashboard — live events, predictions, heals, surges

▸  Error Surge Detection — auto-ticket when 3+ users hit same error

Key Files

app/api/app-watcher/route.js

app/api/predict-issues/route.js

app/api/self-heal/route.js

app/api/error-surge/route.js

app/api/widget-chat/route.js

public/nexdesk-widget-v3.js

app/dashboard/support3/page.js

⚠ Pending: Run phase11-sql.sql + phase11b-sql.sql in Supabase. Widget connection needs testing.

# Phase 12  Autonomous Agent (OpenClaw-style)

| Status: 📌 Planned | Category: Automation | Auto-resolves known issues without human intervention. Sends emails, manages ticket lifecycle autonomously. |
| --- | --- | --- |

Key Features

▸  Auto-resolve for password reset, server restart, known fixes

▸  Auto-email user on resolution via Resend.com

▸  Autonomous ticket lifecycle: open → diagnose → resolve → close

▸  Agent Console UI

▸  Resolution memory integration

⚠ Pending: Add RESEND_API_KEY to .env.local. Build Parts A-E.

# Phase 13  WhatsApp Bot

| Status: 📌 Planned | Category: Communication | Users raise and track tickets via WhatsApp in Hindi/English. AI replies instantly. |
| --- | --- | --- |

Key Features

▸  WhatsApp Business API integration

▸  Hindi/English language support

▸  Ticket creation via chat

▸  Status updates on WhatsApp

▸  AI instant responses

# Phase 14  Multi-tenant SaaS

| Status: 📌 Planned | Category: SaaS | Sell NexDesk to multiple companies. Each gets isolated workspace, custom branding. |
| --- | --- | --- |

Key Features

▸  Tenant isolation

▸  Custom subdomain per client

▸  Billing management

▸  White-labeling

▸  Per-tenant analytics

# Phase 15  Change Intelligence (CR Module)

| Status: 📌 Planned | Category: ITSM | AI-powered change request management. AI writes CRs, predicts risk, detects conflicts, monitors deployments. |
| --- | --- | --- |

Key Features

▸  AI CR Writer — auto-generates full change document

▸  Risk Predictor — AI scores deployment risk

▸  Conflict Detector — cross-CR clash detection

▸  Live Monitor — real-time deployment tracking

▸  Auto Rollback — self-healing deployments

▸  Change Calendar — smart scheduling

▸  Post-CR Analysis — AI success/failure report

▸  Impact Mapper — who gets affected

# Phase 16  AI Postmortem Writer

| Status: 📌 Planned | Category: AI | Auto-generates full incident postmortem reports after resolution. Saves 4-6 hours of documentation. |
| --- | --- | --- |

Key Features

▸  Timeline auto-generation from ticket history

▸  Root cause extraction

▸  Impact analysis

▸  Action items with owners

▸  Ready-to-send management report

# Phase 17  Support Knowledge Brain

| Status: 📌 Planned | Category: Knowledge | AI trained on your own ticket history. New engineers learn from past resolutions automatically. |
| --- | --- | --- |

Key Features

▸  Auto-extracts knowledge from resolved tickets

▸  Company-specific knowledge base

▸  AI mentor for new engineers

▸  Pattern recognition across tickets

▸  Like ChatGPT trained on your data

# Phase 18  SLA Negotiator

| Status: 📌 Planned | Category: Business | AI analyzes actual performance to recommend realistic SLAs when onboarding new clients. |
| --- | --- | --- |

Key Features

▸  Historical performance analysis

▸  Realistic SLA recommendations

▸  Infrastructure cost estimates

▸  Gap analysis between current vs target SLA

# Phase 19  Client Health Score

| Status: 📌 Planned | Category: Business | Calculates 0-100 health score per client based on ticket trends, resolution time and recurring issues. |
| --- | --- | --- |

Key Features

▸  Health score 0-100 per client

▸  Ticket volume trend tracking

▸  Churn risk indicator

▸  Proactive action suggestions

▸  CRM-like dashboard for clients

# Phase 20  AI Interview for New Ticket

| Status: 📌 Planned | Category: UX | Chat-style wizard that interviews users before creating a ticket. Eliminates vague tickets. |
| --- | --- | --- |

Key Features

▸  9-step conversational interview

▸  Similar ticket detection mid-interview

▸  AI auto-generates ticket from answers

▸  Screenshot attachment in chat

▸  Priority auto-detection from impact answer

Key Files

Built: /mnt/user-data/outputs/smart-ticket-v3.js — replace app/tickets/new/page.js

# Phase 21  Shift Handover AI

| Status: 📌 Planned | Category: Operations | Auto-generates shift handover reports so morning/evening teams are always in sync. |
| --- | --- | --- |

Key Features

▸  Auto-summary of open tickets

▸  Critical items highlighted

▸  Service health status

▸  What to watch for in next shift

▸  Sends to incoming team automatically

# Phase 22  Vendor SLA Tracker

| Status: 📌 Planned | Category: Business | Tracks actual uptime of third-party vendors and auto-calculates credit owed. |
| --- | --- | --- |

Key Features

▸  AWS, Razorpay, MSG91 uptime tracking

▸  SLA breach detection per vendor

▸  Credit calculation

▸  Auto-draft claim emails

▸  Vendor comparison dashboard

# Phase 23  Mood Detection in Tickets

| Status: 📌 Planned | Category: AI | Detects user frustration level from ticket text and prioritizes accordingly. |
| --- | --- | --- |

Key Features

▸  Sentiment analysis on ticket text

▸  Frustration score 0-10

▸  Auto-escalates angry users

▸  Manager notification for churn risk

▸  Compensation suggestion for VIP users

# Phase 24  AI Code Fix Suggester

| Status: 📌 Planned | Category: AI | AI identifies exact code line causing error and suggests copy-paste fix. |
| --- | --- | --- |

Key Features

▸  Identifies exact failing line

▸  Generates corrected code snippet

▸  Framework-specific fix patterns

▸  Developer copies and deploys directly

▸  Connects to GitHub for context

# Phase 25  Multi-Language Support

| Status: 📌 Planned | Category: Localization | Full Hindi and major Indian language support for tickets, AI responses and UI. |
| --- | --- | --- |

Key Features

▸  Hindi ticket creation and response

▸  Tamil, Telugu, Marathi support

▸  Auto-translation between languages

▸  Regional language AI diagnosis

▸  RTL language support

# Phase 26  Revenue Impact Calculator

| Status: 📌 Planned | Category: Business | Assigns ₹ cost to every outage so management understands the business impact of IT failures. |
| --- | --- | --- |

Key Features

▸  ₹ cost per minute of downtime

▸  Users affected × transaction value

▸  Per-incident revenue at risk

▸  Monthly impact reports

▸  ROI of fixing vs ignoring

# Phase 27  Session Replay

| Status: 📌 Planned | Category: Monitoring | Record and replay exact user steps that led to a bug. Eliminates "cannot reproduce" issues. |
| --- | --- | --- |

Key Features

▸  User session recording

▸  Click/scroll/input capture

▸  Replay from any point

▸  Privacy mode for sensitive pages

▸  Auto-attach to tickets

# Phase 28  PII Guard

| Status: 📌 Planned | Category: Security | Auto-detects and masks PAN, Aadhaar, credit card numbers in logs before storing. |
| --- | --- | --- |

Key Features

▸  PAN number detection

▸  Aadhaar masking

▸  Credit card number detection

▸  Real-time log sanitization

▸  RBI/SEBI compliance

# Phase 29  Anomaly Detector

| Status: 📌 Planned | Category: Security | Detects unusual API patterns that could indicate security threats or data scraping. |
| --- | --- | --- |

Key Features

▸  API call baseline learning

▸  Anomaly flagging

▸  Brute force detection

▸  Data scraping alerts

▸  Auto security ticket creation

# Phase 30  CSAT Auto-Survey

| Status: 📌 Planned | Category: Analytics | Automatically sends satisfaction surveys after ticket resolution and tracks trends. |
| --- | --- | --- |

Key Features

▸  Auto-send after resolution

▸  1-5 star rating system

▸  Free text feedback

▸  Trend tracking per agent

▸  Low CSAT alerts to manager

# Phase 31  Recurring Issue Tracker

| Status: 📌 Planned | Category: Operations | Forces permanent fix for issues that keep coming back. Tracks temporary vs permanent fixes. |
| --- | --- | --- |

Key Features

▸  Pattern detection for repeat issues

▸  Temporary fix flagging

▸  Permanent fix deadline tracking

▸  Weekly escalation if not fixed

▸  Root cause enforcement

# Phase 32  Workload Heatmap

| Status: 📌 Planned | Category: Operations | Real-time engineer load balancing. Shows who is overloaded before they burn out. |
| --- | --- | --- |

Key Features

▸  Per-agent ticket load visualization

▸  Auto-rebalancing suggestions

▸  Peak hour prediction

▸  Capacity planning

▸  Burnout risk alerts

# Phase 33  Plain English Resolver

| Status: 📌 Planned | Category: UX | Translates technical resolutions into simple language that non-technical users understand. |
| --- | --- | --- |

Key Features

▸  Technical-to-plain translation

▸  Jargon elimination

▸  Step-by-step user instructions

▸  Screenshot guidance

▸  Multi-language output

# Phase 34  AI Shadow Mode

| Status: 📌 Planned | Category: AI | AI watches new agents handle tickets and gives real-time coaching suggestions. |
| --- | --- | --- |

Key Features

▸  Real-time ticket coaching

▸  Missing information detection

▸  Escalation timing suggestions

▸  Best practice reminders

▸  Agent performance scoring

# Phase 35  Predictive Staffing

| Status: 📌 Planned | Category: Operations | AI predicts daily ticket volume and recommends optimal staffing levels. |
| --- | --- | --- |

Key Features

▸  Daily ticket volume prediction

▸  Peak hour forecasting

▸  Staff requirement calculation

▸  BSE/NSE market event awareness

▸  Manager morning briefing

# Phase 36  Client Self-Service Portal

| Status: 📌 Planned | Category: SaaS | Each client gets their own portal to raise tickets, track progress and see SLA performance. |
| --- | --- | --- |

Key Features

▸  Client-specific view

▸  Own ticket raising

▸  SLA dashboard

▸  System health view

▸  AI chat support

▸  No need to email/call

# Phase 37  Digital Twin of Production

| Status: 📌 Planned | Category: Operations | Virtual copy of production environment for testing CRs before deploying. |
| --- | --- | --- |

Key Features

▸  Production environment mirror

▸  CR testing on twin

▸  Impact simulation

▸  Downtime prediction

▸  Safe deployment validation

# Phase 38  AI Vendor Negotiator

| Status: 📌 Planned | Category: Business | Auto-raises support tickets with vendors, tracks SLA breaches and drafts credit claims. |
| --- | --- | --- |

Key Features

▸  AWS/Azure/vendor ticket auto-raising

▸  SLA breach tracking

▸  Credit calculation

▸  Claim email drafting

▸  Vendor scorecard

# Phase 39  Incident War Room

| Status: 📌 Planned | Category: Operations | Structured major incident response with auto-coordination, timeline tracking and stakeholder updates. |
| --- | --- | --- |

Key Features

▸  Major incident declaration

▸  Auto-assign responders

▸  Real-time timeline

▸  Stakeholder update broadcast every 15 mins

▸  Auto incident report after resolution

# Phase 40  Competitor Intelligence

| Status: 📌 Planned | Category: Business | Anonymized cross-company error patterns to advise clients before they ask. |
| --- | --- | --- |

Key Features

▸  Industry-wide error pattern tracking

▸  Proactive client advisories

▸  Benchmarking against industry

▸  Sector-specific insights

▸  Expert positioning

# Phase 41  ROI Calculator for Clients

| Status: 📌 Planned | Category: Business | Auto-generates report showing exact ₹ value NexDesk delivered to each client. |
| --- | --- | --- |

Key Features

▸  Before/after resolution time comparison

▸  Downtime reduction in ₹

▸  Ticket volume reduction

▸  Agent time saved

▸  14x ROI demonstration report

# Phase 42  Support DNA

| Status: 📌 Planned | Category: AI | AI learns each company unique error patterns and predicts their specific recurring issues. |
| --- | --- | --- |

Key Features

▸  Company-specific pattern learning

▸  Personalized predictions

▸  Industry + company context

▸  DNA profile per client

▸  Gets smarter monthly

# Phase 43  Voice Support

| Status: 📌 Planned | Category: Communication | AI answers helpdesk phone calls in Hindi/English and creates tickets from speech. |
| --- | --- | --- |

Key Features

▸  Hindi/English voice recognition

▸  Speech-to-ticket conversion

▸  AI voice responses

▸  Call recording

▸  Ticket status by phone

# Phase 44  Business Context Engine

| Status: 📌 Planned | Category: Business | NexDesk understands your business — VIP users, critical processes, peak hours. |
| --- | --- | --- |

Key Features

▸  VIP user detection

▸  Business process mapping

▸  Peak hour awareness

▸  Auto-priority adjustment

▸  CEO ticket instant escalation

# Phase 45  Process Impact Analyzer

| Status: 📌 Planned | Category: Business | When an API fails, NexDesk calculates exact business impact in ₹ and affected transactions. |
| --- | --- | --- |

Key Features

▸  Business process mapping

▸  Transaction value calculation

▸  Regulatory deadline awareness

▸  Cascading impact analysis

▸  Business-aware escalation

# Phase 46  Auto-Improvement Suggestions

| Status: 📌 Planned | Category: AI | Weekly AI report suggesting specific code/infra changes to reduce ticket volume. |
| --- | --- | --- |

Key Features

▸  Pattern analysis across all tickets

▸  Top 3 weekly improvement suggestions

▸  Estimated ticket reduction per fix

▸  Code-level recommendations

▸  Auto-creates improvement tasks

# Phase 47  Code Quality Scanner

| Status: 📌 Planned | Category: AI | Scans code commits and predicts which changes will likely cause production issues. |
| --- | --- | --- |

Key Features

▸  Pre-commit scanning

▸  Production risk prediction

▸  Null pointer detection

▸  Memory leak patterns

▸  GitHub/GitLab integration

# Phase 48  User Journey Analytics

| Status: 📌 Planned | Category: Analytics | Tracks complete user paths and identifies where users drop off due to errors. |
| --- | --- | --- |

Key Features

▸  Full user session tracking

▸  Error-caused exit detection

▸  Revenue impact of UX issues

▸  Funnel analysis

▸  Fix priority by revenue impact

# Phase 49  Technical Debt Tracker

| Status: 📌 Planned | Category: Operations | Tracks all temporary fixes with deadlines. Auto-escalates if permanent fix is ignored. |
| --- | --- | --- |

Key Features

▸  Temporary fix tagging

▸  Permanent fix deadline

▸  Weekly reminder system

▸  Manager escalation

▸  Tech debt dashboard

# Phase 50  Error Cost Calculator

| Status: 📌 Planned | Category: Business | Every error gets a ₹ value so management prioritizes fixes by business impact. |
| --- | --- | --- |

Key Features

▸  Per-error ₹ cost calculation

▸  User × transaction impact

▸  Cumulative monthly cost

▸  Fix vs ignore comparison

▸  Management priority reports

# Phase 51  Expert Finder

| Status: 📌 Planned | Category: AI | Auto-assigns tickets to the engineer with most experience on that specific error type. |
| --- | --- | --- |

Key Features

▸  Historical expertise tracking

▸  Auto-assignment by expertise

▸  Resolution time prediction

▸  Knowledge transfer prompts

▸  Team skill matrix

# Phase 52  Burnout Detector

| Status: 📌 Planned | Category: Operations | Monitors agent patterns for signs of overload and alerts manager before burnout. |
| --- | --- | --- |

Key Features

▸  After-hours work detection

▸  Ticket quality trend tracking

▸  Response time degradation alerts

▸  Manager notification

▸  Workload rebalancing suggestions

# Phase 53  Knowledge Gap Detector

| Status: 📌 Planned | Category: Operations | Identifies which ticket types each agent consistently escalates and recommends training. |
| --- | --- | --- |

Key Features

▸  Escalation pattern analysis per agent

▸  Training recommendations

▸  Skill gap reporting

▸  Expected ticket reduction from training

▸  Learning path suggestions

# Phase 54  Universal Connector

| Status: 📌 Planned | Category: Integrations | Connect NexDesk to Slack, Teams, Jira, GitHub, Salesforce, SAP and 50+ more tools. |
| --- | --- | --- |

Key Features

▸  Slack: tickets from messages

▸  Teams: alerts in channels

▸  Jira: sync dev tickets

▸  GitHub: link commits to tickets

▸  Salesforce: client context

▸  SAP: ERP error detection

# Phase 55  Smart Notification Engine

| Status: 📌 Planned | Category: Operations | Right alert to right person at right time via right channel. Eliminates alert fatigue. |
| --- | --- | --- |

Key Features

▸  Context-aware routing

▸  Do-not-disturb hour detection

▸  Channel selection (WhatsApp/Slack/Email)

▸  Alert deduplication

▸  Severity-based escalation

# Phase 56  BFSI Compliance Pack

| Status: 📌 Planned | Category: Industry Packs | Pre-built for Indian banking/finance with RBI, SEBI, IRDAI and NPCI integration. |
| --- | --- | --- |

Key Features

▸  RBI IT Framework compliance

▸  SEBI CSCRF auto-reports

▸  IRDAI guidelines

▸  NPCI integration

▸  BSE/NSE API monitoring

▸  NACH/mandate tracking

# Phase 57  Healthcare Pack

| Status: 📌 Planned | Category: Industry Packs | Pre-built for hospitals and healthcare with HL7/FHIR, EMR monitoring and HIPAA compliance. |
| --- | --- | --- |

Key Features

▸  HL7/FHIR error detection

▸  Patient data breach alerts

▸  EMR system monitoring

▸  Medical device integration

▸  HIPAA compliance tracking

# Phase 58  E-Commerce Pack

| Status: 📌 Planned | Category: Industry Packs | Pre-built for online retail with payment, inventory and delivery monitoring. |
| --- | --- | --- |

Key Features

▸  Payment gateway monitoring

▸  Inventory sync error detection

▸  Order fulfillment tracking

▸  Delivery API failures

▸  Peak sale day preparation

# Phase 59  Blockchain Audit Trail

| Status: 📌 Planned | Category: Security | Immutable blockchain-based audit trail for all ticket actions. Tamper-proof for RBI/SEBI inspections. |
| --- | --- | --- |

Key Features

▸  Every action on blockchain

▸  Tamper-proof history

▸  Regulator-ready export

▸  Hash verification

▸  Smart contract based

# Phase 60  AI Code Fixer

| Status: 📌 Planned | Category: AI | AI detects production bug, writes the fix, and auto-creates a GitHub pull request. |
| --- | --- | --- |

Key Features

▸  Production error detection

▸  Automatic fix generation

▸  GitHub PR creation

▸  Developer approval flow

▸  From detection to PR in 5 minutes

# Phase 61  Quantum-Ready Security

| Status: 📌 Planned | Category: Security | Future-proof post-quantum cryptography for BFSI data protection against 2030 threats. |
| --- | --- | --- |

Key Features

▸  Post-quantum encryption

▸  Lattice-based cryptography

▸  Quantum key distribution

▸  Migration path from current encryption

▸  NIST PQC standard compliance

# Phase 62  Email to Ticket

| Status: 📌 Planned | Category: Competitor Parity | Users email support@company.com and NexDesk auto-creates and tracks the ticket. |
| --- | --- | --- |

Key Features

▸  Email polling/webhook

▸  Auto ticket creation from email

▸  Reply tracking in ticket

▸  Attachment support

▸  Auto-routing by email content

# Phase 63  SSO / Google Login / SAML

| Status: 📌 Planned | Category: Competitor Parity | Enterprise single sign-on with Google Workspace, Microsoft Azure AD and SAML 2.0. |
| --- | --- | --- |

Key Features

▸  Google OAuth login

▸  Microsoft Azure AD

▸  SAML 2.0 integration

▸  Auto-provisioning users

▸  Role mapping from SSO groups

# Phase 64  Visual Automation Rules Builder

| Status: 📌 Planned | Category: Competitor Parity | Drag-and-drop workflow builder to automate ticket routing, escalation and notifications. |
| --- | --- | --- |

Key Features

▸  Visual if-then-else builder

▸  50+ trigger conditions

▸  Auto-assignment rules

▸  Escalation workflows

▸  Time-based rules

# Phase 65  Asset Management

| Status: 📌 Planned | Category: Competitor Parity | Track all IT assets — laptops, servers, licenses, contracts and their owners. |
| --- | --- | --- |

Key Features

▸  Hardware inventory

▸  Software license tracking

▸  Contract expiry alerts

▸  Asset-to-ticket linking

▸  Cost per asset reporting

# Phase 66  Problem Management (ITIL)

| Status: 📌 Planned | Category: Competitor Parity | ITIL-compliant problem management to find root cause of recurring incidents. |
| --- | --- | --- |

Key Features

▸  Problem record creation

▸  Multiple ticket linking

▸  Known error database

▸  Root cause tracking

▸  Problem resolution workflow

# Phase 67  Mobile App (iOS + Android)

| Status: 📌 Planned | Category: Competitor Parity | Native mobile app for agents to handle tickets on the go with push notifications. |
| --- | --- | --- |

Key Features

▸  iOS and Android apps

▸  Push notifications

▸  Ticket management

▸  Offline mode

▸  Biometric login

# Phase 68  CMDB (Configuration Database)

| Status: 📌 Planned | Category: Competitor Parity | Maps all IT infrastructure — servers, apps, APIs and their dependencies. |
| --- | --- | --- |

Key Features

▸  Infrastructure mapping

▸  Dependency tracking

▸  Impact analysis

▸  Auto-discovery

▸  Change impact visualization

# Phase 69  On-Premise Deployment Option

| Status: 📌 Planned | Category: Competitor Parity | Deploy NexDesk on client's own servers for banks and regulated industries. |
| --- | --- | --- |

Key Features

▸  Docker-based deployment

▸  Air-gapped installation

▸  No external API calls option

▸  Own AI model support

▸  Full data sovereignty